eSariSari FinOps — Module checklist by role

1 September 2026  ·  Status against the current localStorage demo. API-ready client and API wiring are in progress. QA / verification is to do.

Format: each role is a module group. Under a page, each line is  Task title — subtitle  —  Status (Completed, In progress, To do).

Roll-up: 114 completed  ·  87 in progress  ·  51 to do.

# How to read status

Completed — live in the demo (UI and/or localStorage frontend, or documented).

In progress — started but not finished (API-ready client and API wiring).

To do — not started, greyed/placeholder, or blocked on a later wiring task.

Standard tasks per page: Initial UI/UX · Frontend implementation · API-ready client · API wiring · QA / verification · Documentation.

# Shared shell

All authenticated roles

Chrome that every role uses. Not a sidebar module, but it must be tracked with the rest.

## Authentication & chrome

### Login  ·  /login

Initial UI/UX — Email, password, demo account chips  —  Completed

Frontend implementation — Session in localStorage; admin password restricted  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Documented in app-modules §3  —  Completed

### Profile  ·  /profile

Initial UI/UX — Read-only name, email, role, organization  —  Completed

Frontend implementation — Reads AuthContext only; no edit  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

### Notifications  ·  Header bell

Initial UI/UX — Pending credit requests + low/zero credits  —  Completed

Frontend implementation — Per-org read state in localStorage  —  Completed

API-ready client — Sub client has notifications.js; other roles do not  —  In progress

API wiring — Bell still uses storage.js  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

### Reset Demo Data  ·  User menu

Initial UI/UX — Confirm in the user menu  —  Completed

Frontend implementation — Reseeds localStorage; keeps session if user still exists  —  Completed

API-ready client — Demo-only; not a production API  —  In progress

API wiring — Not applicable until a backend seed/reset exists  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Called out in app-modules and user guides  —  Completed

# Admin module

Platform Admin — home: /dashboard

Franchise setup collections plus the network Internet Credits / sales ledger. Live UI on localStorage. API-ready client and API wiring are in progress.

## Financials Dashboard

### Dashboard  ·  /dashboard

Initial UI/UX — Upfront + billable monthly collections KPIs and tables  —  Completed

Frontend implementation — esarisari_franchise_collections ledger  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Clients & franchise setup

### Clients list  ·  /franchise-setup/clients

Initial UI/UX — Registered + seeded portfolio; Add New Client  —  Completed

Frontend implementation — localStorage registered clients + demo portfolio  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

### Client details  ·  /franchise-setup/clients/:clientId

Initial UI/UX — Activate, split, collections, territory  —  Completed

Frontend implementation — Same collection ledger as Dashboard  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

### Onboarding step 1 — Client Info  ·  /franchise-setup/onboarding/step-1

Initial UI/UX — Admin credentials + company profile  —  Completed

Frontend implementation — Draft in esarisari_onboarding_client_info  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

### Onboarding step 2 — Franchise Setup  ·  /franchise-setup/onboarding/step-2

Initial UI/UX — Client type, packages, territory, fees  —  Completed

Frontend implementation — Draft in esarisari_onboarding_franchise_setup  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

### Onboarding step 3 — Revenue Split  ·  /franchise-setup/onboarding/step-3

Initial UI/UX — Company vs this client only; downlines out of scope  —  Completed

Frontend implementation — esarisari_onboarding_revenue_split  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

### Onboarding step 4 — Review  ·  /franchise-setup/onboarding/step-4

Initial UI/UX — Confirm and Create Franchisee  —  Completed

Frontend implementation — Writes esarisari_registered_clients  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Wallets

### Wallets directory  ·  /wallets

Initial UI/UX — Network Available Credits directory  —  Completed

Frontend implementation — Operating wallets from localStorage  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Internet Credits

### Internet Credits workspace  ·  /funding

Initial UI/UX — Incoming, mine, direct release, approve/reject  —  Completed

Frontend implementation — fundingActions.js + localStorage ledgers  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Deposit Rates

### Deposit Rates  ·  /deposit-rates

Initial UI/UX — Admin → Sub hop overrides  —  Completed

Frontend implementation — esarisari_deposit_rates  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Commission Settings

### Commission Settings  ·  /commission-settings

Initial UI/UX — Per-retailer split; Admin-editable platform fee  —  Completed

Frontend implementation — % of sales; Sub share is remainder for Admin  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Transactions

### Transactions Ledger  ·  /transactions

Initial UI/UX — Sales table + franchise setup collections panel  —  Completed

Frontend implementation — Empty sales seed; collections share Dashboard ledger  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Revenue

### Revenue  ·  /revenue

Initial UI/UX — IC earnings + sales commission + collections  —  Completed

Frontend implementation — Two money streams stay separate from collections cash  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Reports

### Reports  ·  /reports

Initial UI/UX — Network tables, Sub revenue-sharing sheet, CSV, collections  —  Completed

Frontend implementation — Client-sheet Sub report included for Admin too  —  Completed

API-ready client — Need /api/v1 admin + finops resources  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Leftovers (not in sidebar)

### Organizations  ·  /organizations

Initial UI/UX — Placeholder copy; removed from nav  —  To do

Frontend implementation — Route exists; not a product surface  —  To do

API-ready client — No contract yet  —  In progress

API wiring — Blocked on frontend + API  —  In progress

QA / verification — Page is not live  —  To do

Documentation — Placeholder only in app-modules  —  In progress

# Sub-Franchisee module

Sub-Franchisee — home: /wallet-management

Operational network: wallets, Internet Credits, rates, commission, sales ledger, reports. Frontend is live on localStorage. API-ready client and API wiring are in progress.

## Dashboard (greyed)

### Dashboard  ·  /dashboard

Initial UI/UX — Greyed nav item only; Admin Financials is not this role  —  Completed

Frontend implementation — Role-specific Sub dashboard  —  To do

API-ready client — Not in the current Sub API contract  —  In progress

API wiring — Blocked on product decision  —  In progress

QA / verification — Route is blocked for this role  —  To do

Documentation — Noted as greyed in app-modules  —  Completed

## Franchisees (greyed)

### Franchisees  ·  /franchisees

Initial UI/UX — Greyed nav; no AppRoutes entry  —  To do

Frontend implementation — Placeholder page file only  —  To do

API-ready client — No contract yet  —  In progress

API wiring — Blocked on frontend + API  —  In progress

QA / verification — Page is not live  —  To do

Documentation — Placeholder only in app-modules  —  In progress

## Wallets

### Wallet Management  ·  /wallet-management

Initial UI/UX — Own org + franchisee + retailer credits directory  —  Completed

Frontend implementation — Read-only; activity sheet from transfers  —  Completed

API-ready client — Unwired client in src/services/api/subfranchisor  —  In progress

API wiring — Do not swap loaders until VITE_API_BASE_URL is set  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Internet Credits

### Internet Credits workspace  ·  /funding

Initial UI/UX — Request from Admin; release/reject franchisee requests; direct release  —  Completed

Frontend implementation — releaseSource=balance; hop admin_to_sub / sub_to_franchisee  —  Completed

API-ready client — Unwired client in src/services/api/subfranchisor  —  In progress

API wiring — Do not swap loaders until VITE_API_BASE_URL is set  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Deposit Rates

### Deposit Rates  ·  /deposit-rates

Initial UI/UX — Sub → Franchisee hop (default 70%)  —  Completed

Frontend implementation — Overrides in esarisari_deposit_rates  —  Completed

API-ready client — Unwired client in src/services/api/subfranchisor  —  In progress

API wiring — Do not swap loaders until VITE_API_BASE_URL is set  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Commission Settings

### Commission Settings  ·  /commission-settings

Initial UI/UX — Retailer, franchisee, Your Share editable; platform fee read-only  —  Completed

Frontend implementation — Split is % of sales; total must equal 100%  —  Completed

API-ready client — Unwired client in src/services/api/subfranchisor  —  In progress

API wiring — Do not swap loaders until VITE_API_BASE_URL is set  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Transactions

### Transactions Ledger  ·  /transactions

Initial UI/UX — Network sales; Your Share column; no Record sale  —  Completed

Frontend implementation — Scoped by subfranchiseeOrganizationId  —  Completed

API-ready client — Unwired client in src/services/api/subfranchisor  —  In progress

API wiring — Do not swap loaders until VITE_API_BASE_URL is set  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Revenue

### Revenue  ·  /revenue

Initial UI/UX — IC spread earnings + sales commission  —  Completed

Frontend implementation — credit_spread mode; no franchise collections  —  Completed

API-ready client — Unwired client in src/services/api/subfranchisor  —  In progress

API wiring — Do not swap loaders until VITE_API_BASE_URL is set  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Reports

### Reports  ·  /reports

Initial UI/UX — Revenue Sharing Sub-Franchisee table + CSV + network commissions  —  Completed

Frontend implementation — Client-sheet layout; platform fee excluded from Total Revenue  —  Completed

API-ready client — Unwired client in src/services/api/subfranchisor  —  In progress

API wiring — Do not swap loaders until VITE_API_BASE_URL is set  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

# Franchisee module

Franchisee — home: /wallet-management

Same operational surfaces as Sub, scoped to this franchisee’s retailers. API-ready client and API wiring are in progress. Commission Settings is Admin/Sub only.

## Dashboard (greyed)

### Dashboard  ·  /dashboard

Initial UI/UX — Greyed nav item only  —  Completed

Frontend implementation — Role-specific franchisee dashboard  —  To do

API-ready client — Not started  —  In progress

API wiring — Blocked on product + API  —  In progress

QA / verification — Route is blocked  —  To do

Documentation — Noted as greyed in app-modules  —  Completed

## Retailers (greyed)

### Retailers  ·  /retailers

Initial UI/UX — Greyed nav; placeholder page; route blocked  —  To do

Frontend implementation — No retailer directory product yet  —  To do

API-ready client — No contract yet  —  In progress

API wiring — Blocked on frontend + API  —  In progress

QA / verification — Page is not live  —  To do

Documentation — Placeholder only in app-modules  —  In progress

## Wallets

### Wallet Management  ·  /wallet-management

Initial UI/UX — Own + retailer credits directory  —  Completed

Frontend implementation — Read-only localStorage wallets  —  Completed

API-ready client — Need franchisee API module (same pattern as Sub)  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Internet Credits

### Internet Credits workspace  ·  /funding

Initial UI/UX — Request from Sub; release/reject retailer requests; direct release  —  Completed

Frontend implementation — Hop sub_to_franchisee / franchisee_to_retailer  —  Completed

API-ready client — Need franchisee API module (same pattern as Sub)  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Deposit Rates

### Deposit Rates  ·  /deposit-rates

Initial UI/UX — Franchisee → Retailer hop (default 80%)  —  Completed

Frontend implementation — Downline overrides only  —  Completed

API-ready client — Need franchisee API module (same pattern as Sub)  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Transactions

### Transactions Ledger  ·  /transactions

Initial UI/UX — Retailer sales under this franchisee  —  Completed

Frontend implementation — Scoped by franchiseeOrganizationId  —  Completed

API-ready client — Need franchisee API module (same pattern as Sub)  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Revenue

### Revenue  ·  /revenue

Initial UI/UX — IC spread + sales commission  —  Completed

Frontend implementation — credit_spread mode  —  Completed

API-ready client — Need franchisee API module (same pattern as Sub)  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Reports

### Reports  ·  /reports

Initial UI/UX — Retailer commissions + IC earnings; no Sub sheet table  —  Completed

Frontend implementation — Role config hides Sub revenue-sharing export  —  Completed

API-ready client — Need franchisee API module (same pattern as Sub)  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

# Retailer module

Retailer — home: /wallet

Wallet, request credits, record demo sales, and view own commission. API-ready client and API wiring are in progress.

## Dashboard (greyed)

### Dashboard  ·  /dashboard

Initial UI/UX — Greyed nav item only  —  Completed

Frontend implementation — Role-specific retailer dashboard  —  To do

API-ready client — Not started  —  In progress

API wiring — Blocked on product + API  —  In progress

QA / verification — Route is blocked  —  To do

Documentation — Noted as greyed in app-modules  —  Completed

## Wallet

### Wallet  ·  /wallet

Initial UI/UX — Available Credits, request CTA  —  Completed

Frontend implementation — Retailer operating wallet; cannot record sales here  —  Completed

API-ready client — Need retailer API module  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Internet Credits

### Request Funding  ·  /request-funding

Initial UI/UX — Request-only workspace to Franchisee  —  Completed

Frontend implementation — Same FundingWorkspacePage; no incoming / direct release  —  Completed

API-ready client — Need retailer API module  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Transactions

### Transactions Ledger  ·  /transactions

Initial UI/UX — Own sales + Record demo sale  —  Completed

Frontend implementation — Burns 100% credits; stamps commission % of sales  —  Completed

API-ready client — Need retailer API module  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Revenue

### Revenue  ·  /revenue

Initial UI/UX — Your commission, sales volume, credits consumed  —  Completed

Frontend implementation — No IC earnings / Total earnings cards  —  Completed

API-ready client — Need retailer API module  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

## Reports

### Reports  ·  /reports

Initial UI/UX — Own sales commission + volume; limited CSV  —  Completed

Frontend implementation — No network tables or Sub sheet  —  Completed

API-ready client — Need retailer API module  —  In progress

API wiring — Still on localStorage  —  In progress

QA / verification — Pending verification  —  To do

Documentation — Covered in app-modules / user guide  —  Completed

# Suggested next wiring order

1. Sub-Franchisee module — client already exists; set VITE_API_BASE_URL and swap one resource at a time (auth → wallets → internet credits → rates → commission → ledger → reports).

2. Franchisee module — clone the Sub API pattern, scoped to franchisee downlines.

3. Retailer module — wallet, request credits, record sale, own revenue/reports.

4. Admin module — franchise setup collections plus network IC/sales; largest surface.

Leave greyed Dashboard / Franchisees / Retailers until product wants those pages live.

Related: docs/app-modules.md  ·  docs/api-subfranchisee.md